	Activity	Member responsible	Review on	Complete by	Depends on task
1	Revised use case description 1	Lucas	2/24	2/28	Feedback from iteration 1
2	Revised use case description 2	Divine	2/24	2/28	Feedback from iteration 1
3	Revised domain model	Junaid	2/24	2/28	Feedback from iteration 1
4	New fully dressed use case 1	Shravan	2/24	2/28
5	New fully dressed use case 2	Andrew	2/24	2/28
6	Happy path sequence diagram 1	Shravan	2/24	2/28	4
7	Happy path sequence diagram 2	Andrew	2/24	2/28	5
8	Overall class diagram	Lucas, Divine, Junaid	2/24	2/28
9	Minor release	Everyone	2/28	3/5	4, 5
10	Plan for Iteration 3	Divine	2/28	3/4

Plan for next iteration (Iteration 2)

Notes:
I tried to change things up by assigning tasks that were different from the task you were assigned in iteration 1
Tasks 1, 2, and 3 are irrelevant if we get full marks for them in iteration 1
Shravan and Andrew’s tasks are dependent on each other. You would just need to make a sequence diagram for the use case you create.
As for the minor release, I would like for everyone to be a part of the programming aspect so as to not leave anyone in the dark about the code so far
Dates are arbitrary, we will discuss changing them during our next meeting