	Activity	Member responsible	Review on	Completed by	Comment
1	Revised use case description 1	Lucas	2/28	3/1	Completed as per our Iteration Plan
2	Revised use case description 2	Divine	2/28	3/1	Completed as per our Iteration plan
3	Revised domain model	Junaid	2/24	3/5 (Andrew)	Plan was for Junaid to revise, but after getting feedback from professor Andrew agreed to take responsibility for revising
4	New fully dressed use case 1	Andrew	2/28	3/5	Completed as per our Iteration Plan
5	New fully dressed use case 2	Junaid	2/28	3/2	This use case was completed by Junaid because Andrew agreed to do the Domain Model revision
6	Happy path sequence diagram 1	Shravan & Andrew	2/28	3/5	Andrew and Shravan worked together to complete the Sequence Diagrams
7	Happy path sequence diagram 2	Shravan & Andrew	2/28	3/5	Andrew and Shravan worked together to complete the Sequence Diagrams
8	Overall class diagram	Lucas, Divine	2/24	3/5	Lucas and Divine worked together to complete the class Diagram
9	Minor release	Andrew, Junaid, Lucas	2/28	3/5	Three of the members took on a larger role in creating the minor release to allow for other members to focus on their other tasks
10	Plan for Iteration 3	Divine	2/28	3/4	Completed as per our Iteration plan

Progress Log (Iteration 2)

Notes:
Although tasks were done in small groups or by individuals, the whole group worked together on March 5 to make sure we are on the same page and to review each others work.
Some tasks’ member responsible were changed on agreement of the whole group.