Plan for next iteration (Iteration 3)
COMP 2005 – Group 2
	Activity	Member responsible	Review on	Complete by	Depends on task
1	Revised use case description: / Choose board	Lucas	3/10 / 3/17	3/19	Feedback from iteration 2
2	Revised use case description: / Set up player	Junaid	3/10 / 3/17	3/19	Feedback from iteration 2
3	Revised Sequence Diagram: / Choose board	Andrew	3/10 / 3/17	3/19	Feedback from iteration 2
4	Revised Sequence Diagram: / Set up player	Shravan	3/10 / 3/17	3/19	Feedback from iteration 2
5	New fully dressed use case 1: Move a robot	Divine	3/10 / 3/17	3/19
6	New fully dressed use case 2: Make a bid	Lucas	3/10 / 3/17	3/19
7	New Sequence Diagram 1	Andrew	3/10 / 3/17	3/19	5
8	New Sequence Diagram 2	Shravan	3/10 / 3/17	3/19	6
9	Minor release 2.0	Everyone	3/10 / 3/17	3/19
10	Logical Architecture Diagram	Junaid	3/10 / 3/17	3/19
11	Plan for Iteration 4	Divine	3/10 / 3/17	3/19

Notes:
Group 2 has agreed to have frequent discussions on discord; replies within a 24 hour period and relevant to the question asked or topic being discussed.
Group 2 will meet at least once a week to confer about the current iteration, review work, and further assign tasks to be done.
Next scheduled meetings:
Tuesday 10 March
Tuesday 17 March