	Activity	Member responsible	Review on	Complete by	Depends on task
1	Revised use case description: / Choose board	Andrew	3/16	3/19	Feedback from iteration 2
2	Revised use case description: / Choose difficulty	Shravan	3/16	3/19	Feedback from iteration 2
3	Revised Sequence Diagram: / Choose board	Lucas	3/16	3/19	Feedback from iteration 2
4	Revised Sequence Diagram: / Choose difficulty	Shravan	3/16	3/19	Feedback from iteration 2
5	New fully dressed use case 1:	Divine	3/16	3/19
6	New fully dressed use case 2	Junaid	3/16	3/19
7	New Sequence Diagram 1	Divine	3/16	3/19	5
8	New Sequence Diagram 2	Junaid	3/16	3/19	6
9	Minor release 2.0	Everyone	3/16	3/19
10	Plan for Iteration 4	Andrew	3/16	3/19

Plan for next iteration (Iteration 3)
Group 2 has agreed to have frequent discussions on discord; replies within a 24 hour period and relevant to the question asked or topic being discussed.
Group 2 will meet at least once a week to confer about the current iteration, review work, and further assign tasks to be done.
Next scheduled meetings:
Tuesday 10 March
Tuesday 17 March